# Project Document: Customer Sentiment "Pulse" Analyzer

Intern Role: Software Engineering Intern (AI/Backend focus)

Duration: 4 Weeks

Mentor: Alok Sharma CTO

### 1. Problem Statement

Currently, our Customer Service (CS) team must manually read through historical CRM/ERP notes to understand a customer’s relationship with us. This is time-consuming and prone to human error. Agents often jump into calls without knowing if a customer is currently frustrated, happy, or at-risk, leading to mismatched communication tones.

### 2. Project Objective

Build a micro-service or module that parses historical customer notes and uses Natural Language Processing (NLP) to generate a Real-Time Sentiment Score (e.g., Positive, Neutral, Negative) and a Summary of Concern. This allows the CS team to instantly gauge the "mood" of the customer before interacting.

### 3. Scope & Deliverables

The intern will build an API-driven solution that integrates with our existing data.

- Core Deliverable: A Python-based API endpoint that accepts a customer_id, retrieves notes, and returns a sentiment analysis payload.

- Secondary Deliverable: A simple frontend widget (Vue.js) or dashboard view to visualize this data.

- Stretch Goal: Keyword extraction (identifying specific recurring issues like "Pricing," "Bugs," or "Support Delay").

### 4. Proposed Tech Stack

- Backend: Python (Flask/FastAPI).

- AI/NLP: OpenAI API (GPT-4o/mini) or Hugging Face transformers (e.g., DistilBERT) for sentiment classification.

- Database: Read access to CRM Notes table (SQL/NoSQL).

- Frontend: Vue.js (Component based).

### 5. Weekly Execution Plan

| Timeline | Key Activities | Deliverable |
| --- | --- | --- |
| Week 1: Discovery & Data | • Setup dev environment. • Analyze data structure of CRM notes. • Clean/Pre-process text data (remove timestamps, system logs). | detailed Python script to fetch and clean raw text data. |
| Week 2: The AI Engine | • Implement the NLP logic. • Test different prompts/models to ensure accuracy (e.g., detecting sarcasm or accumulated frustration). | A functional script that takes text input and outputs a Sentiment Score + Summary. |
| Week 3: API & Integration | • Wrap the logic in a Flask API. • Create a simple Vue.js component to fetch and display the data. • Handle edge cases (e.g., customers with no notes). | Working API endpoint (GET /api/sentiment/<id>) and UI prototype. |
| Week 4: Refine & Handover | • Performance optimization (caching results so we don't re-process old notes). • Write documentation (README). • Final presentation to the team. | Source code commit, Documentation, and Project Demo. |

### 6. Success Metrics

- Accuracy: The system correctly identifies negative sentiment in manual spot-checks.

- Latency: The API returns the sentiment score in under 2 seconds.

- Usability: The code is modular and documented well enough for the engineering team to deploy to production after the internship.

### Resource Requirements

- Access to a sandboxed database replica (anonymized data if possible).

- API Key for OpenAI (or setup for local LLM inference).

- Repo access.